# ECS Deployment Orchestration Runbook (PC_Setup v3.0.0)

# Overview

This document explains how to deploy and run the ECS PC orchestration system using PowerShell remoting across a flat 10.10.1.0/24 network environment. It supports Server, POS, KIOSK, REDEMPTION, and ECS Standby roles.

# Folder Requirement

The entire folder must be copied to a management machine (typically a server or admin workstation). Example path used throughout scripts: C:\PC_Setup v3.0.0

IMPORTANT: If you rename the folder, ensure $PSScriptRoot-based paths are used consistently or update hardcoded references in modules (recommended fix).

# Prerequisites

- Windows machines on same subnet (10.10.1.0/24)
- Administrator access on all target machines
- PowerShell 5.1+ (recommended)
- WinRM enabled on all machines
- Execution Policy set to RemoteSigned or Bypass on controller
- Network connectivity (ICMP + TCP 5985/5986 for WinRM)

# Enable WinRM on Target Machines (One-time)

Run on all target machines as Administrator:
Enable-PSRemoting -Force
Set-NetFirewallRule -Name 'WINRM-HTTP-In-TCP' -Enabled True

# Execution Steps

1. Copy PC_Setup v3.0.0 to controller machine (server)

2. Open PowerShell as Administrator

3. Navigate to folder:
   cd C:\PC_Setup v3.0.0

4. Run orchestrator:
   .\Deploy-Controller.ps1

# Workflow Stages

Precheck Stage:
- Network discovery (ping sweep)
- WinRM availability check

Staging Stage:
- Role selection
- Target machine mapping
- Credential capture

Deploy Stage:
- User creation (emb-ecs)
- Admin configuration
- OS tweaks (RDP, OneDrive, IPv6, etc.)
- Feature installation
- Software installation

Postcheck Stage:
- Deployment logs validation
- Optional reboot prompt

# Important Security Notes

- TrustedHosts is currently wildcarded (10.10.1.*). This is functional but less secure.
- Passwords are passed securely but stored in-memory during session.
- Recommend later upgrade to encrypted vault or DPAPI storage.

# Common Troubleshooting

- WinRM failures: ensure firewall rules enabled
- Software install failures: verify Package paths in config.json
- SQL install: must run elevated and may require reboot
- Remote execution failures: check TrustedHosts + admin rights

# Operational Notes

- System is designed for flat subnet deployments (no domain dependency)
- All machines assumed reachable via hostname or IP
- Deployment is role-driven from config.json